Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 June 2026 |
| --- | --- |
| Student Name | Ch.Sai Shruthi |
| Project Name | ShopEz |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register using name, email, and password. | 2 | High | 1 |
| Sprint-1 | User Login | USN-2 | As a user, I can login securely using email and password. | 2 | High | 2 |
| Sprint-2 | Product Catalog | USN-3 | As a user, I can browse available products. | 3 | High | 1 |
| Sprint-1 | Product Search | USN-4 | As a user, I can search products by name and category. | 2 | Medium | 3 |
| Sprint-1 | Shopping Cart | USN-5 | As a user, I can add or remove products from cart. | 1 | High | 2 |
| Sprint-3 | Checkout | USN-6 | As a user, I can place orders securely. | 3 | High | 4 |
| Sprint-3 | Order Tracking | USN-7 | As a user, I can track my order status. | 2 | Medium | 3 |
| Sprint-4 | Admin Dashboard | USN-8 | As an admin, I can manage products and orders.. | 3 | High | 4 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 May 2026 | 13 Jun 2026 | 20 | 15 Jun 2026 |
| Sprint-2 | 20 | 6 Days | 19 May 2026 | 15 Jun 2026 | 20 | 16 Jun 2026 |
| Sprint-3 | 20 | 6 Days | 17 May 2026 | 12 Jun 2026 | 20 | 11 Jun 2026 |
| Sprint-4 | 20 | 6 Days | 20 May 2026 | 16 Jun 2026 | 20 | 16 Jun 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.